Tanner Nielson, Alyssa Winn, and Cody Baum

Aggie Ice Cream and Creamery Cafe

Sultans of Server

Milestone 2 – October 9, 2017

Progress since Last Milestone:

* Master page template created
* Outlined 15 webpages
* Created layout for ERD
* Established local connection for database

Problems Encountered/Questions:

* Needed to research how to setup local database

Milestone 3 – November 13, 2017

Progress Since Last Milestone:

We populated the database with tables and data. We have also created most of the pages and they contain basic functionality to interact with the application and display data from the database. We are still working on the aesthetics of the pages, validation controls, the shopping cart, and a few other aspects. We have not started membership and role management.

Problems Encountered/Questions:

Alyssa – Creating a shopping cart (having troubles implementing what we did in ustora and the repository into our project), some basic functionality (ex. The button on the Contact page) not functioning as expected

Tanner - Getting images to appear. Connecting to the database but that’s been mitigated as a group. Getting forms to post to database.